# SLP-ISMS-008 "Risk Treatment Plan

| Document title | Risk Treatment Plan |
| --- | --- |
| Document ID | SLP-ISMS-008 |
| Version | 1.0 |
| Classification | Internal |
| Owner | ISMS Manager |
| Approved by | Peter Kováč, Managing Director |
| Date | 20 February 2026 |

DISCLAIMER: SLOVPACK s.r.o. is a fictional company created for portfolio purposes. All data, names and scenarios are invented.

## 1. Purpose

This Risk Treatment Plan addresses all risks rated High in the Risk Register (SLP-ISMS-007), together with selected Medium risks where treatment is mandated by customer requirements or is low-cost to implement. Each treatment applies the option selected in the Risk Register (Modify / Share) and is mapped to the relevant Annex A controls. Progress is reviewed quarterly and reported at management review.

Budget figures are indicative estimates pending supplier quotations.

2. Treatment Table

| Risk | Treatment | Controls | Owner | Budget | Target | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Enforce MFA tenant-wide for all M365 accounts; deliver quarterly phishing awareness training; enable M365 anti-phishing policies | 5.17, 8.5, 6.3, 8.7 | M. Urban | €0 (licence incl.) + 8 h | 31 Mar 2026 | Completed |
| RSK-010 | Fit a lock on the server room with restricted key issuance; introduce a visitor log at reception; remove key from the kitchen board | 7.1, 7.2, 7.4 | P. Kováč | €150 | 31 Mar 2026 | Completed |
| RSK-012 | Introduce mandatory callback verification for any supplier bank-account change; brief the finance team on BEC/invoice fraud | 5.14, 6.3, 8.7 | J. Šimková | €0 | 31 Mar 2026 | Completed |
| RSK-002 | MSP contract addendum: quarterly patching + quarterly restore tests with written reports; activate immutable cloud backup tier; design network segmentation | 8.8, 8.13, 8.22, 5.29 | M. Urban / MSP | €3,500 + monthly fees | 30 Apr 2026 | In progress |
| RSK-018 | Convert 3 shared WMS accounts to individual accounts (licence renegotiation with LogisSoft); add warehouse onboarding/offboarding checklist | 5.16, 5.17 | Ľ. Hruška | €40 / month | 15 May 2026 | In progress |
| RSK-013 | Block consumer cloud storage via M365 policy; provide OneDrive/SharePoint sharing training to sales; pilot DLP alerting | 5.10, 5.14, 8.12 | K. Bieliková | €0 + 6 h | 31 May 2026 | In progress |
| RSK-007 | Restrict HR/payroll data access to Finance & HR Manager and payroll accountant; enforce MFA on PayWell; start records of processing | 5.18, 5.34, 8.5 | J. Šimková | €0 | 31 May 2026 | Planned |
| RSK-009 | MSP contract addendum: named individual technician accounts, MFA on RMM, 24 h incident notification, right to audit; restrict scope of MSP access | 5.20, 5.21, 8.2, 8.5 | ISMS Manager | €0 (contractual) | 31 May 2026 | Planned |
| RSK-003 | Contract addendum with WebFront (security requirements, secure coding, annual pen test); commission first external penetration test of the e-shop | 8.29, 8.26, 5.20, 8.30 | K. Bieliková | €2,800 (pen test) | 31 May 2026 | Planned |
| RSK-016 | Enable M365 audit log retention; centralise ERP logs; define a minimal monitoring and evidence-collection runbook | 8.15, 8.16, 5.28 | M. Urban | €0–500 | 30 Jun 2026 | Planned |
| RSK-004 | Redesign ERP roles so recipes are visible only to production leads and MD; introduce quarterly access reviews; add offboarding asset checklist | 5.18, 8.3, 5.11, 6.5 | R. Čech | €0 + 16 h | 30 Jun 2026 | Planned |
| RSK-020 | Create records of processing activities (GDPR Art. 30); establish a personal-data breach assessment and 72 h notification process; retire obsolete 2018 legal directive | 5.31, 5.34, 5.24 | J. Šimková | €0 (internal effort) | 30 Jun 2026 | Planned |

## 3. Monitoring and Review

Treatment progress is tracked in the ISMS action log and reviewed quarterly by the ISMS Manager. Completed treatments are verified during internal audits (SLP-ISMS-010/011). Residual risk after treatment is recorded in the Risk Register (SLP-ISMS-007) and accepted by the Managing Director where it remains at Medium or above.